IMPLEMENTATION REPORT

BakeSmart 3D Event Design and Theme Suggestion System

From venue photo and budget to cake placement, decorations, and an interactive 3D result

Prepared for Sana | BakeSmart Final Year Project

19 August 2026 | Version 1.0

# How to use this report

This report explains the complete BakeSmart 3D module in simple steps. It shows what is already built, what is only a prototype, what must be completed next, and what evidence is required before the project can claim real-photo accuracy or production-ready AR.

Important truth: BakeSmart is not one single model. It is a pipeline made of venue understanding, recommendation, placement, 3D scene building, viewing, saving and sharing. A working prototype exists, but real-photo masks, independently reviewed evaluation data and production-quality 3D assets are still incomplete.

# 1. Project goal

A customer enters the size of a room, wall or table; uploads a venue photo and a cake or baked-item photo; selects the event location, theme and decoration budget; and receives a suggested arrangement. The result should show the cake, table, backdrop, lighting and decorations together in one interactive 3D scene. The customer can rotate and zoom the scene, save it and share it. Supported phones may later open the scene in camera AR; unsupported phones must receive the interactive 3D fallback.

# 2. Final customer flow

Enter event type, theme, guest count, budget and venue type.

Enter confirmed room, wall and table measurements where available.

Upload one clear venue photograph and one cake or baked-item photograph.

BakeSmart analyses possible walls, floors, doors, windows, furniture and walking areas.

The local recommendation model selects compatible cake, decoration and layout records.

The budget planner removes or substitutes decorations until the design fits the allowed amount.

The scene builder places the cake, table, backdrop, decorations and lights together.

BakeSmart generates an interactive 3D result and a concept preview.

The customer saves or shares the design and opens camera AR only when the device supports it.

# 3. System architecture

| Stage | Purpose | Main output |
| --- | --- | --- |
| Customer input | Collect event, measurements, budget, theme, venue and cake photo | Validated design request |
| Venue vision | Find usable surfaces and obstacle candidates | Seven-class region candidates |
| Recommendation | Choose cake, decoration bundle, theme and layout | Catalogue IDs and scores |
| Budget and safety | Fit costs and preserve circulation | Approved placement plan |
| 3D scene builder | Combine all selected objects and coordinates | GLB scene specification |
| Viewer and AR | Display, rotate, zoom and optionally place through camera | Interactive customer result |
| Save and share | Store design and provide real links | Saved design and share action |

# 4. Current project status

| Work area | Status | Evidence / limitation |
| --- | --- | --- |
| Requirements and architecture | Done | Inputs, outputs, rules and limitations defined |
| Theme and catalogue datasets | Done | Theme, cake, decoration, size, placement and asset records |
| Dataset validation | Done | Deterministic integrity checks |
| Recommendation bootstrap | Done as prototype | Local NumPy model trained from random weights |
| Budget-aware recommendation | Done as prototype | Catalogue matching and substitution |
| Combined scene plan | Done | Cake and decorations returned together |
| Procedural GLB renderer | Done as prototype | Interactive 3D scene with placeholder geometry |
| Flutter customer flow | Done as prototype | Request, result, saved designs and sharing |
| Device fallback | Done | Interactive 3D when camera AR is unsupported |
| Venue-aware placement | Done as prototype | Low-confidence candidate regions only |
| Synthetic venue segmentation | Done as bootstrap | 240 deterministic synthetic scenes |
| Licensed real-photo audit | Partial | 176 audited sources; 74 source-linked candidates |
| Real-photo pre-screen | Partial | 33 retained; 41 rejected; zero human approvals |
| Gemini generator script | Done | Secure environment-key and provenance workflow |
| Direct Gemini images | Created locally | 12 images saved; not yet registered or masked |
| Manual seven-class masks | Not started | Zero approved masks |
| Real-photo evaluation | Not started | No locked real-photo test result |
| Production 3D assets | Not started | Procedural placeholders still active |
| True cake-photo 3D reconstruction | Not built | Requires a separate owned dataset and design decision |
| Production deployment and device testing | Not started | Local prototype only |

Estimated completion: Application and 3D prototype: about 75%. Real-photo training: about 30%. Overall requested module: about 60%. These are engineering estimates, not test scores.

# 5. Requirements to finish the system

| Requirement | Minimum need | How BakeSmart will fulfil it |
| --- | --- | --- |
| Computer | Windows computer with Python 3.11+ | Use the current FYP laptop; CPU training remains supported |
| Storage | Several GB for images, masks, models and 3D assets | Keep raw data outside Git and back it up separately |
| Python environment | NumPy, Pillow, FastAPI and project requirements | Use bakesmart_ai/.venv and requirements.txt |
| Image source | Synthetic augmentation plus rights-cleared real test images | Gemini outputs plus Commons/customer-consented photos |
| Annotations | Seven-class mask for every training image | Use a manual mask-labelling tool |
| Human review | Different annotator and reviewer IDs | Sana labels; supervisor/classmate independently reviews |
| 3D assets | Rights-cleared GLB cake and decoration models | Create in Blender or use redistribution-safe assets |
| Supported test phone | At least one AR-capable Android device | Borrow for final test; preserve 3D fallback on other devices |
| Deployment | Hosted backend and asset storage | Select a free/student-compatible host after local tests pass |

# 6. Step-by-step completion plan

## Step 1 — Protect the repository and working environment

STATUS: DONE

All implementation must remain on Sana's-work. Main must not be edited. Secrets and raw images must remain outside Git.

Open GitHub Desktop and select Sana's-work before each task.

Pull the branch before making changes and push tested commits after completion.

Keep .env, API keys, raw images and generated masks ignored.

Revoke any key accidentally pasted into chat, screenshots or commits.

Expected output: A clean, synchronized Sana's-work branch with no secrets.

## Step 2 — Register the 12 manually generated Gemini images

STATUS: NEXT

The 12 images are visually useful synthetic candidates, but saving files alone does not create a valid dataset record.

Name files gemini-venue-0001.png through gemini-venue-0012.png in prompt order.

Keep them under data/venue_vision/raw/gemini_synthetic_v1/images.

Record prompt number, full prompt, Google AI Studio, Nano Banana 2 Lite / gemini-3.1-flash-lite-image, generation date and synthetic status.

Calculate an SHA-256 checksum and record width, height and file path.

Mark every row unlabelled_not_for_training and exclude it from any real-photo split.

Expected output: A provenance manifest containing exactly 12 checksum-bound synthetic rows.

Completion gate: Every file opens correctly, every prompt matches its image, no key is stored, and all rows remain blocked from training.

## Step 3 — Generate a diverse synthetic image pool

STATUS: PARTIAL

Twelve images are a useful start but are too similar and too few for robust venue understanding.

Generate images in batches of 25 and inspect each batch before continuing.

Cover living rooms, party rooms, halls, ballrooms, restaurants, offices, patios and different room sizes.

Vary daylight, evening light, floor materials, wall colors, camera angle and furniture density.

Include realistic doors, windows and outlets, but avoid people, brands, copyrighted characters and readable personal information.

Target 500 reviewed synthetic candidates initially; increase only if evaluation shows a benefit and quota permits.

Expected output: A diverse, provenance-tracked synthetic pool.

Completion gate: Duplicate rate is low, prompt families are balanced, and unsuitable geometry has been rejected.

## Step 4 — Review every synthetic image

STATUS: NOT STARTED FOR THE FULL POOL

Generated images may contain impossible doors, repeated furniture, distorted outlets, fake text or unrealistic perspective.

Reject collages, drawings, renders, malformed rooms and near-duplicates.

Reject people, faces, reflections, logos and unsafe or unreadable geometry.

Record pass, reject or human-review-pending with a short reason.

Never rename a rejected image to reuse its ID for another image.

Expected output: A frozen list of acceptable synthetic images.

Completion gate: Every generated file has one review decision and the counts agree with the manifest.

## Step 5 — Build and use the seven-class mask-labelling tool

STATUS: NOT STARTED

Venue segmentation needs one same-size mask for each selected image.

Create a local browser or desktop labelling screen with image zoom and polygon/brush tools.

Use mask IDs: wall 0, floor 1, door 2, window 3, furniture 4, outlet 5 and walkway candidate 6.

Save masks as single-channel PNG files with exactly the same width and height as the image.

Use an ignore label internally for uncertain pixels, then resolve or exclude them before approval.

Keep walkway as a possible clear-floor region, not a guaranteed safe circulation route.

Expected output: One complete PNG mask and annotation record per accepted image.

Completion gate: No missing classes required by the scene, no invalid pixel values and matching dimensions/checksums.

## Step 6 — Perform independent human review

STATUS: NOT STARTED

AI pre-screening does not count as independent human approval.

Annotator checks the image, provenance and every mask boundary.

A different reviewer checks the same items without copying the annotator decision.

Annotator ID and reviewer ID must be different.

Rejected rows remain in the audit trail but never enter training.

For real photos, the reviewer also verifies licence, attribution and privacy/personality-right risks.

Expected output: Independently approved rows with traceable reviewer decisions.

Completion gate: At least 100 approved real-photo masks are required before claiming real-photo accuracy.

## Step 7 — Create leakage-safe dataset splits

STATUS: NOT STARTED

Images from the same prompt family, room, photographer or near-duplicate group must not appear in different splits.

Use synthetic images mainly for training and optional synthetic validation.

Keep all real-photo test images locked and completely separate from synthetic images.

Split by whole venue/source group, never by pixels from the same image.

Fit normalization and vocabularies on the training split only.

Freeze the test split before choosing model settings.

Expected output: Versioned train, validation and locked-test manifests.

Completion gate: No duplicate, prompt-family or venue-source leakage across splits.

## Step 8 — Train the venue-understanding model from random weights

STATUS: BOOTSTRAP EXISTS; REAL TRAINING PENDING

The current NumPy segmenter proves the local training pipeline but only learned deterministic synthetic scenes.

Start every weight randomly; do not download pretrained checkpoints.

Train on image patches and normalized position features, or implement a larger from-scratch segmentation network if hardware allows.

Use validation loss and macro Intersection over Union to select the checkpoint.

Save model weights, class order, image preprocessing, seed, training history and dataset checksums.

Evaluate the locked real-photo test set once after model selection.

Expected output: A versioned venue model with reproducible metadata and per-class metrics.

Completion gate: Real-photo accuracy is reported only when the locked real set is large enough and independently approved.

## Step 9 — Evaluate and improve venue understanding

STATUS: NOT STARTED

One overall accuracy number is not enough because wall and floor pixels can hide failures on small doors or outlets.

Report IoU, precision and recall for all seven classes.

Review confusion between wall/window, floor/walkway and furniture/door.

Test living rooms, halls, restaurants, low light and covered outdoor scenes separately.

Inspect at least 30 visual overlays and document typical failures.

Keep runtime confidence capped and label regions unconfirmed until thresholds are justified.

Expected output: Evaluation report, confusion matrix data and reviewed overlays.

Completion gate: Chosen thresholds meet the written acceptance criteria without using test data for tuning.

## Step 10 — Refine the recommendation model

STATUS: PROTOTYPE DONE; EXPERT REVIEW PENDING

The current local model recommends cake style, decoration bundle, layout and normalized theme from synthetic rules.

Have bakers/event decorators independently review recommendation samples.

Correct unrealistic prices, serving rules, incompatible themes and unsafe placement labels.

Replace synthetic rule labels with reviewed examples where possible.

Retrain from random weights and compare against simple rule/catalog baselines.

Keep all selected item IDs tied to real catalogue records and available 3D assets.

Expected output: An expert-reviewed recommendation dataset and updated local checkpoint.

Completion gate: Recommendations are useful, affordable, catalogue-backed and reproducible.

## Step 11 — Define cake-photo handling honestly

STATUS: DESIGN DECISION REQUIRED

A single cake photograph does not automatically provide accurate hidden sides or physical scale.

For the FYP, use the customer photo as a reference and choose the closest catalogue cake model.

Apply detected dominant colors or the photo as a texture/reference only when visually safe.

Ask for cake diameter and height if scale matters.

Label the result as an approximation when only one photograph is available.

Treat true single-photo 3D cake reconstruction as future work unless an owned multi-view cake dataset is collected.

Expected output: A documented cake-photo approximation flow with confirmed dimensions.

Completion gate: The app never claims exact geometry or scale from one unmeasured photo.

## Step 12 — Create production-quality 3D assets

STATUS: NOT STARTED

The current GLB renderer uses procedural placeholder geometry. Customer-facing results need recognisable cake and decoration assets.

Create simple low-poly assets in Blender: cake tiers, tables, backdrops, arches, flowers, balloons, lights, signs and stands.

Use original work or assets whose licence permits modification, redistribution and commercial use if needed.

Record creator, licence, source and required attribution for every asset.

Use metres, consistent origins, sensible polygon counts and compressed textures.

Export GLB files and test them on low-memory mobile devices.

Expected output: A rights-cleared 3D asset catalogue with tested GLB files.

Completion gate: Every recommended catalogue item has a valid asset and renders correctly in the viewer.

## Step 13 — Combine venue, cake and decorations in one scene

STATUS: PROTOTYPE DONE; ASSET UPGRADE PENDING

The system must return one scene, not separate cake and room results.

Select a safe focal wall and place the backdrop against it.

Place the cake on the table with confirmed dimensions and stable height.

Place flowers, balloons, signage and lights around the backdrop without covering doors, windows or outlets.

Keep at least 90 centimetres of candidate circulation where measurements support it.

Store each object's catalogue ID, asset URI, position, rotation, scale and cost.

Expected output: One scene specification and one combined GLB containing cake and decorations.

Completion gate: The viewer displays every selected item together and coordinates remain inside confirmed room bounds.

## Step 14 — Complete budget and placement safety rules

STATUS: PARTIAL

Budget applies to decorations while cake pricing and optional service costs must be shown separately.

Calculate the full decoration bundle cost before rendering.

Remove optional items or choose cheaper substitutes when over budget.

Never scale a physical object unrealistically merely to make it fit.

Do not block doors, windows, emergency exits, customer-confirmed walkways or required outlet access.

When measurements are missing, label the preview concept-only and not to scale.

Expected output: A budget breakdown and safety-aware placement decision for each design.

Completion gate: Total decoration cost is within budget and every assumption is visible to the customer.

## Step 15 — Finish the Flutter customer experience

STATUS: PROTOTYPE DONE; POLISH PENDING

The existing screens provide the main flow but need final validation, loading, error and accessibility states.

Validate required inputs and explain acceptable venue/cake photographs.

Show upload and generation progress without promising instant results.

Display budget breakdown, assumptions and confidence labels.

Provide retry, edit-input and choose-another-design actions.

Test readable colors, text scaling, keyboard focus and screen-reader labels.

Expected output: A complete customer flow from input to saved 3D result.

Completion gate: No dead buttons, silent failures, misleading scale claims or inaccessible essential actions.

## Step 16 — Complete save and share

STATUS: PROTOTYPE DONE; END-TO-END TEST PENDING

A shared design must open through a real URL and must not depend on fake buttons drawn inside an image.

Store design ID, request data, selected catalogue IDs, budget, scene specification and preview metadata.

Save only user-authorized photos and apply retention/deletion rules.

Generate a real viewer URL with appropriate access control.

Use the operating-system share sheet for links and preview text.

Test opening the shared link on a second device and after app restart.

Expected output: Persistent saved designs and working share links.

Completion gate: The recipient can open the correct design without access to private source photos unless explicitly allowed.

## Step 17 — Add camera AR and preserve the fallback

STATUS: FALLBACK DONE; LIVE AR PENDING

Unsupported devices must never be told to install unavailable AR services or shown an AR option that cannot work.

Detect AR capability before displaying Open in AR.

On supported devices, load the same approved GLB into the camera scene.

Ask the customer to confirm a surface and scale before placement.

On unsupported devices, show Open Interactive 3D View with rotate and zoom.

If 3D is unavailable, show a 2D concept preview labelled not to scale.

Expected output: Camera AR on a supported test device plus reliable 3D and 2D fallbacks.

Completion gate: All three paths are tested and the UI never promises unsupported capability.

## Step 18 — Test the complete system

STATUS: NOT STARTED

Testing must cover code correctness, model behaviour, 3D rendering, mobile integration and user understanding.

Run Python unit, dataset, API, model and scene-builder tests.

Run Flutter analysis, unit tests and widget tests.

Test small, medium and large spaces; indoor and covered outdoor scenes; low and high budgets; and different themes.

Test malformed photos, missing measurements, network failures, quota errors and unsupported devices.

Ask at least five users to complete the design flow and record confusion, time and satisfaction.

Expected output: A test report containing passed, failed, fixed and accepted-known issues.

Completion gate: No critical failures remain and all limitations are documented.

## Step 19 — Deploy and monitor the prototype

STATUS: NOT STARTED

Deployment begins only after local tests pass and secrets are configured outside source control.

Select hosting for the Python service, static 3D viewer and GLB storage.

Configure environment variables, HTTPS, CORS, file-size limits and request timeouts.

Separate development, test and production data.

Log errors without storing API keys, full private photos or unnecessary personal data.

Add backups, model version rollback and an asset availability check.

Expected output: A deployed FYP demonstration environment with documented configuration.

Completion gate: The app works from a clean device and can be restored or rolled back.

## Step 20 — Prepare the FYP demonstration and final evidence

STATUS: PARTIAL

The final presentation must demonstrate the complete user story while describing limitations honestly.

Show a customer entering a room size, photo, theme and budget.

Show the recommended cake and decorations together in the 3D viewer.

Show budget breakdown, placement assumptions, save and share.

Demonstrate unsupported-device fallback and, if available, camera AR on a borrowed supported device.

Present dataset provenance, review counts, training curves, per-class evaluation and known failure cases.

Expected output: A repeatable demo, final report, screenshots, test evidence and presentation.

Completion gate: Every claim shown in the presentation has matching implementation or evaluation evidence.

# 7. Dataset plan

| Dataset | Purpose | Current state | Required final state |
| --- | --- | --- | --- |
| Catalogue data | Themes, cakes, decorations, costs, size and placement | Created and validated | Expert-reviewed and linked to available 3D assets |
| Rule-labelled recommendation samples | Bootstrap local recommendation model | 2,400 synthetic rows | Reviewed labels or replacement with expert-approved examples |
| Procedural venue scenes | Prove segmentation training pipeline | 240 scenes with exact masks | Retain as bootstrap only |
| Gemini venue images | Photorealistic synthetic augmentation | 12 direct images plus generator | Hundreds reviewed, registered and manually masked |
| Rights-cleared real photos | Real-world validation and testing | 74 linked; 33 AI-retained; zero human-approved | At least 100 independently reviewed real masks |
| 3D asset catalogue | Render recommended cake and decorations | Procedural placeholders | Rights-cleared mobile-ready GLBs for every recommendation |
| Cake reconstruction data | True photo-to-3D cake geometry | None | Future work unless an owned multi-view dataset is collected |

# 8. Gemini image record required for the 12 saved files

Each manually downloaded AI Studio image needs one manifest row. The record proves where the file came from and prevents synthetic data from being confused with a real photograph.

| Field | Value or rule |
| --- | --- |
| generation_id | gemini-venue-0001 through gemini-venue-0012 |
| provider | Google AI Studio |
| model | Nano Banana 2 Lite / gemini-3.1-flash-lite-image, as shown in AI Studio |
| prompt_index | 1 through 12 in the exact generation sequence |
| prompt | Full prompt used for that image |
| generated_at | Actual date/time if available; otherwise generation date with precision noted |
| synthetic_status | external_ai_generated |
| training_status | unlabelled_not_for_training |
| image_path | Relative path under raw/gemini_synthetic_v1/images |
| image_sha256 | SHA-256 of the downloaded file |
| dimensions | Pixel width and height |
| review | AI pre-screen pass; human review still pending |

# 9. Mask labelling rules

| ID | Class | What to label | Important boundary rule |
| --- | --- | --- | --- |
| 0 | Wall | Visible structural wall/background surface | Exclude doors, windows, outlets and furniture |
| 1 | Floor | Visible floor surface | Exclude furniture footprints and uncertain outdoor ground |
| 2 | Door | Door leaf and clear doorway opening | Keep frame policy consistent across all images |
| 3 | Window | Visible window/glazing region | Do not label unrelated mirrors as windows |
| 4 | Furniture | Tables, chairs, sofas and movable obstacles | Include visible legs and occupied floor boundary |
| 5 | Outlet | Visible electrical outlet/switch chosen by policy | Use a zoomed view; reject invented generator artifacts |
| 6 | Walkway | Possible clear-floor circulation candidate | Never call it confirmed safe without measurements/customer check |

# 10. Training and evaluation report requirements

Dataset version, manifest checksum and exact split counts.

Random seed, feature order, class order and preprocessing values.

Model architecture, parameter count and random initialization method.

Training epochs, batch size, learning rate, early stopping and validation selection rule.

Training and validation loss history.

Per-class IoU, precision and recall on synthetic validation and locked real test data separately.

Visual overlays for successful and failed predictions.

Runtime confidence thresholds and all safety limitations.

Comparison with a simple baseline, such as dominant-position or color rules.

Statement that external Gemini generation helped create synthetic data but final BakeSmart weights were trained locally from random initialization.

# 11. Acceptance criteria

| Area | Completion evidence |
| --- | --- |
| Data | All rows have provenance, checksums and review status; no secret or unlicensed file is committed |
| Venue model | Seven-class predictions evaluated separately on a locked, approved real-photo set |
| Recommendation | Cake, decoration, theme and layout outputs map to valid catalogue IDs |
| Budget | Decoration total never exceeds the confirmed budget without customer approval |
| Placement | No confirmed door/walkway obstruction; assumptions labelled when scale is uncertain |
| 3D | Cake, table, backdrop, decorations and lights appear together in one stable GLB |
| Viewer | Rotate, zoom and open shared link on desktop and mobile |
| AR | Supported device uses camera AR; unsupported device receives a real 3D fallback |
| Save/share | Saved design reopens correctly; share action uses a real link |
| Security/privacy | Keys are environment-only; customer photos require consent and deletion controls |
| Testing | Python, Flutter, integration, device and user tests documented |
| Documentation | Setup, training, evaluation, deployment, limitations and demo steps are reproducible |

# 12. Important risks and limitations

Synthetic images can look realistic but may teach repeated AI-generation patterns instead of real camera patterns.

A single photograph cannot confirm true room scale, hidden obstacles or safe physical circulation.

Outlets are very small and may remain difficult for a from-scratch lightweight model.

Gemini quotas, model names, pricing and provider terms can change; confirm them before a large generation run.

API-generated data means an external model helped create training material even though BakeSmart model weights are local.

Procedural 3D placeholders are not equal to a production catalogue of realistic cakes and decorations.

True cake reconstruction from one photo is outside the reliable current scope without multi-view data or a specialised model.

AR accuracy cannot be claimed until tested on a compatible physical device with confirmed measurements.

# 13. Remaining-work estimate

| Workstream | Estimated current completion | Largest remaining task |
| --- | --- | --- |
| Requirements and architecture | 95% | Final acceptance criteria and documentation updates |
| Recommendation and budget | 70% | Expert review and real catalogue/asset alignment |
| Venue dataset | 25% | Registration, masks and independent real-photo review |
| Venue model | 30% | Train and evaluate on reviewed photorealistic data |
| 3D scene/viewer | 70% | Replace placeholders with rights-cleared assets |
| Cake-photo handling | 20% | Implement honest catalogue matching and dimension confirmation |
| Flutter integration | 70% | Polish, error states and end-to-end testing |
| Camera AR | 20% | Supported-device implementation and physical testing |
| Deployment/testing | 20% | Hosting, device matrix, user study and fixes |
| Overall module | About 60% | Data labelling, real evaluation, assets, AR and deployment |

# 14. Immediate next actions

Register the 12 saved Gemini files in a provenance manifest.

Build the manual mask-labelling tool.

Label the first 12 images with the seven classes.

Ask a different person to review those 12 masks and records.

Train a small experimental checkpoint using the approved synthetic masks only.

Inspect visual predictions and decide which prompt/image variations are missing.

Generate and review larger batches while continuing rights-cleared real-photo collection.

Do not claim real-photo accuracy until at least 100 independently reviewed real masks and a locked test result exist.

Recommended next implementation phase: Create an importer for the 12 manually downloaded Gemini images and a local seven-class labelling screen. This turns the saved pictures into traceable, usable dataset candidates without committing the raw files.

# 15. Final definition of done

The BakeSmart 3D module is complete when a new user can submit a venue, measurements, cake reference, theme and budget; receive a catalogue-backed and budget-compliant scene containing the cake and decorations together; inspect it through a stable 3D viewer; save and share it; use camera AR only on supported devices; and understand every assumption and limitation. The model and placement claims must be backed by independently reviewed data, locked-test evidence, rights-cleared 3D assets and physical-device testing.

# Sources and project references

BakeSmart repository, Sana's-work branch, Phases 1–12 and dataset reports.

Google Gemini API image-generation documentation: https://ai.google.dev/gemini-api/docs/image-generation

Google Gemini API terms: https://ai.google.dev/gemini-api/terms

Wikimedia Commons reuse guidance: https://commons.wikimedia.org/wiki/Commons:Reusing_content_outside_Wikimedia

Creative Commons CC0: https://creativecommons.org/publicdomain/zero/1.0/

Creative Commons Attribution 4.0: https://creativecommons.org/licenses/by/4.0/

U-Net paper: https://arxiv.org/abs/1505.04597

ADE20K scene parsing dataset: https://ade20k.csail.mit.edu/